# Hackathon Project Phases Template

# Project Title:

LogoCraft_GenAI: AI-Powered Logo Generation with Stability Diffusion Model

# Team Name:

LogoCraft_GenAI

# Team Members:

- Member 1: Poreddy Srinidhi

- Member 2: Koorella Shriya Pradyuthi

- Member 3: Uppununthala Hasine Priya

- Member 4: Narra Hoshitha

# Phase-1: Brainstorming & Ideation

## Objective:

To solve the business challenge of cost-effective, fast, and professional logo creation using AI-powered diffusion models. LogoCraft_GenAI aims to enable users to generate unique logos based on textual descriptions without any design expertise.

## Problem Statement:

- High Cost of Design Services: Hiring professional designers is expensive and time-consuming.

- Lack of Design Skills: Small business owners and startups lack the expertise for effective logo creation.

- Slow Turnaround Time: Traditional design processes take days or weeks to deliver results.

## Proposed Solution:

- AI-Powered Logo Generator: Uses Stability AI's Stable Diffusion model to generate custom logos from text.

- User-Friendly Interface: Simple, intuitive web app built with Flask, HTML, and JavaScript.

- Fast and Affordable: Logos generated in minutes, cutting down costs significantly.

- Professional Output: High-quality, unique designs aligned with brand identity.

## Target Users:

- Entrepreneurs & Small Businesses

- Freelancers & Startups

- Marketing Teams & Brand Managers

- Non-Profits seeking affordable branding

## Expected Outcome:

A fully functional AI-driven platform for rapid logo generation from brand descriptions, offering an affordable and accessible design solution.

# Phase-2: Requirement Analysis

## Objective:

To define the technical and functional requirements for building and deploying LogoCraft_GenAI.

## Technical Requirements:

- AI Model Integration: StabilityAI’s Stable Diffusion via HuggingFace API.

- Backend: Flask server for handling user requests and API integration.

- Frontend: HTML, CSS, and JavaScript for user interaction.

- Hosting: Flask-based development server for deployment.

- Security: API key management with dotenv for HuggingFace credentials.

## Functional Requirements:

- User Input Form: Collect brand description from users.

- AI-Driven Logo Generation: Generate multiple logo variations.

- Display and Selection: Users can view and select their favorite logo.

- Real-Time Feedback: Provide instant generation updates and error handling.

## Constraints & Challenges:

- API Limitations: Managing API call quotas and latency.

- Rendering Time: Reducing generation and response time.

- Image Quality: Ensuring output meets professional standards.

# Phase-3: Project Design

## Objective:

To design the system architecture, user flow, and UI/UX for smooth operation.

## System Architecture:

- Frontend: HTML, CSS, JavaScript.

- Backend: Flask server with HuggingFace API integration.

- AI Generator: StabilityAI's Stable Diffusion (via Hugging Face).

## User Flow:

1. Homepage
2. Enter Brand Description
3. Click "Generate Logo"
4. AI generates logos
5. Display logos
6. User selects preferred logo
7. Option to download

## UI/UX Considerations:

- Minimalist and Clean Interface.

- Mobile-Responsive Design.

- Real-time Updates and Error Handling.

# Phase-4: Project Planning (Agile Methodologies)

## Sprint Planning Table

| Sprint | Task | Priority | Duration | Deadline | Assigned To | Dependencies | Outcome |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Setup Flask environment & HuggingFace API | 🔴 High | 2 hours | Day 1 | Member 1 | API keys, Flask setup | API connection functional |
| 1 | Basic frontend UI for input & output | 🔴 High | 2 hours | Day 1 | Member 2 | - | Input & output interface ready |
| 1 | Backend Flask API routes and input validation | 🟡 Medium | 2 hours | Day 1 | Member 3 | Flask setup | Functional backend routes |
| 1 | HTML/JS form for input and integration with Flask | 🟡 Medium | 2 hours | Day 1 | Member 4 | Frontend structure | Connected input form |
| 2 | AI logo generation & handling output images | 🔴 High | 3 hours | Day 2 | Member 1 | API integration ready | Logos generated properly |
| 2 | Frontend logo display & selection feature | 🔴 High | 3 hours | Day 2 | Member 2 | AI output available | Functional display/selection |
| 2 | Error handling and UX improvements | 🟡 Medium | 2 hour | Day 2 | Member 3 | Basic UI/Backend ready | Graceful error handling |

## Sprint Planning Summary:

Sprint 1 – Setup & Core Development (Day 1)
On Day 1, the focus is on setting up the development environment and building core system components:
1. Setup Flask environment & HuggingFace API — Assigned to Member 1 (Duration: 2 hours):
   - Set up Flask backend and establish connection with HuggingFace API for AI-based logo generation.
   - Outcome: Functional API connection.
2. Basic frontend UI for input & output — Assigned to Member 2 (Duration: 2 hours):
   - Create initial user interface for inputting brand descriptions and viewing logos.
   - Outcome: Ready-to-use interface for interaction.
3. Backend Flask API routes and input validation — Assigned to Member 3 (Duration: 2 hours):
   - Develop Flask routes and input validation to ensure smooth data flow.
   - Outcome: Functional backend with error-free data handling.
4. HTML/JavaScript form for input and Flask integration — Assigned to Member 4 (Duration: 2 hours):
   - Build frontend input forms and integrate them with Flask backend for seamless communication.
   - Outcome: Integrated input form for user interaction.

Sprint 2 – AI Integration & Feature Completion (Day 2)
On Day 2, the focus shifts to AI functionality, user experience, and system completion:
1. AI logo generation & handling output images — Assigned to Member 1 (Duration: 3 hours):
   - Integrate AI model for generating logos based on user input and process output images.
   - Outcome: Properly generated AI logos.
2. Frontend logo display & selection feature — Assigned to Member 2 (Duration: 3 hours):
   - Implement functionality for users to view and choose among generated logos.
   - Outcome: Interactive and functional display system.
3. Error handling and UX improvements — Assigned to Member 3 (Duration: 2 hours):
   - Improve user experience with clear error messages and smooth interaction flows.
   - Outcome: Robust and user-friendly system.

# Phase-5: Project Development

## Objective:

Build a functional prototype of LogoCraft_GenAI.

## Technology Stack Used:

- Frontend: HTML, CSS, JavaScript

- Backend: Flask (Python)

- AI API: HuggingFace - StabilityAI's Stable Diffusion model

- Hosting: Flask development server

## Development Process:

- Set up Flask server and integrate HuggingFace API.

- Create user input forms and logo display sections.

- Handle logo generation and dynamic display.

- Optimize performance and responsiveness.

- Final testing and error management.

# Phase-6: Functional & Performance Testing

## Functional & Performance Testing Table

| Test Case ID | Category | Test Scenario | Expected Outcome | Status | Tester |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Functional Testing | Verify Flask API connection with HuggingFace API | Successful API response with AI logo generation | ✅ Passed | Member 1 |
| TC-002 | Functional Testing | Test frontend UI form input and display flow | User able to input text and see logo output area | ✅ Passed | Member 2 |
| TC-003 | Functional Testing | Check backend API routes and data validation | Correct handling of user input with error validation acceptable time | ✅ Passed | Member 3 |
| TC-004 | Functional Testing | Integrate HTML/JS form with Flask backend | Smooth data flow between form and backend API | ✅ Passed | Member 4 |
| TC-005 | Functional Testing | AI-generated logos displayed on frontend with selection | User can view and select logos | ✅ Passed | Member 2 |
| TC-006 | Performance Testing | Response time under 5 seconds for AI logo generation | Logos generated within 5 seconds | ⚠ Needs Optimization | Member 1 |
| TC-007 | Error Handling | Submit empty input form and observe response | System prompts user for valid input | ✅ Passed | Member 3 |
| TC-008 | UI/UX Testing | Test display responsiveness on mobile/desktop | UI adapts smoothly across devices | ⚠ Minor Issues | Member 4 |
| TC-009 | Integration Testing | Test full flow: input to logo selection | End-to-end flow works without errors | ✅ Passed | Member 1 & 2 |
| TC-010 | Deployment Testing | Test deployed app accessibility online | App accessible without issues | 🚀 Deployed | All Members |

# Final Submission:

1. Project Report: [This Document]

2. Demo Video: [Attach Link or Pending]

3. GitHub Repository: [Attach Link]

4. Presentation Slides: [Attach Link]